# AeroSphere Airline Reservation & Operations Platform

# Phase 8 – Sprint 5 Documentation

Notification Module

## Sprint Overview

Implemented the Notification module with provider architecture, notification history, validation utility, provider factory, logging provider, email/sms stubs, service, controller and future Kafka/Redis compatibility.

## Objectives

Implement notification module end-to-end while maintaining frozen architecture and coding standards.

## Architecture

REST Controller -> NotificationService -> NotificationValidationUtil -> NotificationProviderFactory -> NotificationProvider -> NotificationRepository -> PostgreSQL

## Lifecycle

Create -> PENDING -> Persist -> Provider -> SENT -> Persist -> Response

## Business Rules

Immutable notification history; no update/delete APIs; logging provider operational; email/sms stubs approved.

## Integration Testing

15/15 PASSED covering creation, validation, retrieval, filtering, persistence and mapping.

## Unit Testing

NotificationServiceImplTest: 10/10 PASSED. NotificationValidationUtilTest: 6/6 PASSED.

## Issues

Resolved sent_at constraint; extracted validation utility; compile/import fixes.

## Deferred Work

Real Email, SMS, Kafka, Redis, Retry, AWS, Docker, Dashboards.

## Completion

Notification module completed and frozen.