# AeroSphere

## Phase 2 – Core Infrastructure

Version: 1.0
Status: Completed
Project: AeroSphere Airline Reservation and Operations Platform

## 1. Objective

Build the reusable infrastructure that every business module depends on. The goal of this phase was to establish common response handling, entity auditing, exception management, application configuration, Swagger integration and the initial security foundation.

## 2. Phase Summary

This phase transformed the project from a runnable Spring Boot application into a structured backend foundation. Common utilities, standardized API responses, centralized exception handling, Swagger/OpenAPI documentation and the initial Spring Security configuration were implemented and verified.

## 3. Completed Milestones

Common Module completed

ApiResponse implemented

BaseEntity implemented

ApplicationConstants implemented

Exception Module completed

BusinessException implemented

ResourceNotFoundException implemented

UnauthorizedException implemented

GlobalExceptionHandler implemented

Configuration Module completed

OpenApiConfig implemented

SecurityConfig implemented

Swagger UI verified

Spring Security default login removed

Second milestone Git commit completed

## 4. Engineering Decisions

Single generic ApiResponse<T> adopted for all REST APIs.

BaseEntity contains only createdAt and updatedAt to avoid premature complexity.

Global exception handling centralized using @RestControllerAdvice.

Swagger selected for API documentation while Postman remains available for testing.

Security configured for REST API development with form login disabled.

HTTP Basic removed because AeroSphere will use JWT exclusively.

Authentication implementation deferred until infrastructure was complete.

## 5. Package Structure

com.aerosphere
├── common
│   ├── constants
│   ├── dto
│   └── entity
├── exception
│   ├── custom
│   └── handler
└── config

## 6. Classes Implemented

| Class | Package | Purpose |
| --- | --- | --- |
| ApiResponse | common | Standard API response wrapper. |
| BaseEntity | common | Common audit fields for all entities. |
| ApplicationConstants | common | Shared application constants. |
| BusinessException | exception | Business rule violations. |
| ResourceNotFoundException | exception | Missing resource handling. |
| UnauthorizedException | exception | Authentication and authorization failures. |
| GlobalExceptionHandler | exception | Centralized exception mapping. |
| OpenApiConfig | config | Swagger/OpenAPI configuration. |
| SecurityConfig | config | Initial Spring Security configuration. |

## 7. Technical Concepts Learned

Builder Pattern

Generics

MappedSuperclass

JPA Entity Lifecycle Callbacks

Centralized Exception Handling

ResponseEntity

OpenAPI / Swagger

Spring Security Filter Chain

## 8. Verification

Application started successfully.

Swagger UI accessible.

OpenAPI metadata displayed correctly.

Database connection verified.

Default Spring Security login page removed.

Custom API error responses verified.

## 9. Git Milestones

Commit 2: "feat: implement common infrastructure, exception handling and application configuration"

## 10. Lessons Learned

Building shared infrastructure before business modules reduced duplication, established consistent API behavior and prepared the project for secure authentication.

## 11. Future Work

Authentication Module

JWT Authentication

User Entity

Role Enum

Authentication APIs

Airport Module

## 12. Interview Questions

Why use a generic ApiResponse?

Why @MappedSuperclass instead of duplication?

Why RuntimeException for business exceptions?

Why use @RestControllerAdvice?

Why disable form login?

Why introduce Swagger before controllers?

## 13. Phase Completion Checklist

Common Module Complete

Exception Module Complete

Configuration Module Complete

Swagger Verified

Security Foundation Ready

Ready for Authentication Module