# Phase 08 – Payment Module (Sprint 2)

## Project

AeroSphere Airline Reservation and Operations Platform

**Phase:** 08 – Payment Module (Sprint 2)

**Status:** Completed and Frozen

## Phase Overview

Sprint 2 implemented the complete Payment module and integrated it with the Booking aggregate while preserving the frozen modular monolith architecture, JWT security, DTO mapping, repository conventions and business validation standards.

## Objectives

- Complete Payment domain

- Booking → Payment integration

- Duplicate payment prevention

- Internal payment reference generation

- Booking-derived payment amount

- Swagger verification

- Unit testing

## Scope

Payment Entity, PaymentStatus, PaymentMethod, Repository, DTOs, Mapper, Service, Controller, ReferenceGenerator enhancement, CRUD APIs, JOIN FETCH strategy.

## Architecture Decisions

- One Booking → One Payment

- Booking is financial source of truth

- Client never submits amount

- Amount copied from Booking.totalFare

- Payment method only editable field

- SUCCESS status for V1

- Future Kafka publisher reserved after persistence

- LAZY loading with JOIN FETCH repository methods

## Package Structure

payment/

- controller

- dto/request

- dto/response

- entity

- mapper

- repository

- service

## Testing Summary

Application Startup ✅

Hibernate Mapping ✅

Swagger API Tests (12/12) ✅

Unit Tests (9/9) ✅

Security Validation ✅

Duplicate Payment Validation ✅

## Challenges

Preventing duplicate payments, preserving LAZY loading, designing future Kafka integration without coupling.

## Outcome

Payment module completed, verified, frozen and ready for Ticket module integration.

## Next Phase

Phase 8 – Sprint 3 : Ticket Module