# AeroSphere Airline Reservation & Operations Platform

## Phase 8 – Sprint 4

## Check-in Module Documentation

## Sprint Overview

Implemented the Check-in module completing the workflow User → Booking → Payment → Ticket → Check-in. Built using the frozen modular monolith architecture with DTO, Repository, Mapper, Service patterns, JWT Security, ApiResponse wrapper and centralized exception handling.

## Objectives

Implement CheckIn entity, relationship, CRUD APIs, business rules, snapshots, integration testing and unit testing.

## Package Structure

checkin/
├── controller
├── dto/request
├── dto/response
├── entity
├── mapper
├── repository
└── service

## Entity

Fields: id, ticket, passengerName, flightNumber, checkInStatus, checkedInAt

## Relationship

Ticket (1) → CheckIn (1). Passenger name and flight number are immutable snapshots copied from Ticket.

## Business Rules

Ticket must exist. One Check-in per Ticket. checkedInAt immutable. CHECKED_IN default. Ticket is source of truth.

## Repository

existsByTicketId(), findByTicketId(), findAllWithRelationships(), findByIdWithRelationships(), JOIN FETCH for Ticket.

## Service

createCheckIn(), getAllCheckIns(), getCheckInById(), updateCheckIn(), deleteCheckIn(), validateCheckInRequest().

## Controller

POST, GET, GET/{id}, PUT/{id}, DELETE/{id} with role-based authorization.

## Integration Testing (15/15 Passed)

1.Create
2.Invalid Ticket
3.Duplicate
4.Get All
5.Get By ID
6.Invalid ID
7.Update
8.Invalid Ticket Update
9.Duplicate Update
10.Delete ADMIN
11.Delete STAFF
12.Invalid Delete
13.Validation
14.Response Mapping
15.Security

## Unit Testing (12/12 Passed)

createCheckIn:3
getAll:1
getById:2
update:4
delete:2

## Quality Gates

Hibernate ✓ Swagger ✓ Integration Tests ✓ Unit Tests ✓ Security ✓ Lazy Loading ✓

## Outcome

Sprint 4 completed successfully and frozen.